Kilroy – Public Outreach Meeting # 23

Time: 5:30 PM Thursday, July 18, 2019

Location: 384 Oyster Point Blvd., Suite 1

Agenda

1. Activities Completed Since April Outreach Meeting
   1. 100 Car wash tokens have been purchased and be provided to the harbor district for distribution.
2. Generators
   1. Power outage 7/17/19 to east basin
      1. DEF tank going empty.
      2. Power cables being unplugged due to them being stepped on.
3. PGE date for temporary power switchover has been canceled. Looking to be re-scheduled in a few weeks per PGE.
4. Construction site track out
   1. Sweepers are constantly sweeping road to clean away any track out from construction site
5. Construction Entrances
   1. Entrance on Gull drive has been installed. This will reduce the construction traffic along the temporary road.
6. Upcoming Work Events
   1. Import of Material through July.
   2. Gabion retaining wall install will continue through July.
   3. Underground starting next Monday
7. Next Meeting: Thursday, August 15, 2019 @ 5:30PM at same location
8. Q&A

Claim Procedure: OPDpublic@teichert.com

Step 1: Provide documentation with photos as proof of claim to this email address.

Step 2: KOP team will review the claim and documents (allow 7-10 business days to review the document)

Step 3: KOP will contact the tenant to schedule the inspection

Step 4: KOP will make a decision based on the inspection report.